A project manager has been assigned to a big project. The project sponsor would like the project manager to perform a stakeholder analysis.

Which points should the project manager consider while performing this analysis?

*

1/1

A.Interests, rights, ownership, knowledge, and contribution.

B.Interests, requirements, rights, knowledge, and impact.

C.Power, impact, influence, requirements, and expectations.

D.Project role, impact, rights, knowledge, and interests.

Feedback

Solution: C. Power, impact, influence, requirements, and expectations.

While performing stakeholder analysis, the project manager should consider the power dynamics, the impact stakeholders may have on the project, their level of influence, and their requirements and expectations. This information helps the project manager understand the stakeholders' perspectives, engage with them effectively, and manage their involvement in the project.

The other answer choices are incorrect because they either miss or incorrectly state some key aspects of stakeholder analysis.

The project manager is having difficulties persuading stakeholders to adopt new technology in the project.

What should the project manager have done to avoid this resistance?

*

1/1

A. Invest in stakeholders' communication

B. Provide technical support to stakeholders

C. Propose an agreement to stakeholders

D. Engage stakeholders as early as possible

Feedback

Solution: D. Engage stakeholders as early as possible

The best way to avoid resistance to new technology is to engage stakeholders as early as possible. This means involving them in the decision-making process from the beginning and giving them a chance to provide input on the new technology. By engaging stakeholders early on, the project manager can assess their needs and concerns, address objections, build trust and rapport, and get their buy-in.

The other answer choices are incorrect. Investing in stakeholders' communication is important, but it is not enough to avoid resistance. The project manager also needs to engage stakeholders early on. Providing technical support to stakeholders may help to address some of their concerns, but it is not enough to overcome their resistance. Proposing an agreement with stakeholders may be a good way to get their buy-in, but it is not as effective as engaging them early on.

Please Write Your ID NUMBER

*

29061

A project manager has started a new project with a 24 month timeline. Soon after the kickoff, the sponsor informs the project manager that the timeline needs to be shortened to 6 months.

What should the project manager do in this scenario?

*

1/1

A. Focus on developing a minimum viable product (MVP) by referencing the product backlog for items with the highest prioritization that can be completed in the new timeline.

B. Refer to the product backlog to identify the items that can be completed in the shortest amount of time and add them to the project to complete in the new timeline.

C. Work with the sponsor to increase the budget to hire vendors to develop the deliverables in the compressed timeline.

D. Implement fast tracking and record this timeline change in the risk register.

Feedback

Solution: A. Focus on developing a minimum viable product (MVP) by referencing the product backlog for items with the highest prioritization that can be completed in the new timeline

The best approach to meet such an aggressive timeline is to re-evaluate the scope based on stakeholder value, and focus on the highest priority features that can be delivered within the allotted time, i.e., the concept of Minimum Viable Product (MVP).

Simply identifying the items in the product backlog that take the least time to complete is incorrect, as it does not consider stakeholder value, and could result in a product with lots of low-value features.

The choices for increasing the budget to hire more resources (crashing) and fast tracking (parallel pathing tasks normally done in series) are incorrect. Although they represent common ways to compress a timeline and retain the full scope, it is questionable whether a project schedule could be shortened by 75% with these techniques. It is more realistic to concentrate on a reduced scope (MVP) that delivers the highest priority features.

A project was undertaken to set up a new business function in the company. Several months after completion, the project manager is still handling business operations for the project while working on another project.

What should the project manager have done at the beginning of the project to prevent this?

*

1/1

A.Ensured that the revision to the organizational structure was a deliverable.

B.Included the transition plan as a deliverable in the project closing process.

C.Clarified the RACI chart with the project sponsor at the project's onset.

D.Ensured that the recruitment process was included in the project management plan.

Feedback

Solution: B. Included the transition plan as a deliverable in the project closing process.

By including the transition plan as a deliverable in the project closing process, the project manager can proactively prevent the issue of ongoing business operations and ensure that the project is successfully handed over to the business operations team. This will help to free up the project manager's time so that they can focus on other projects.

The other answer choices are not as effective. While a revision to the organizational structure may be a necessary step in setting up a new business function, it is not a deliverable in the project management sense. The project manager should focus on delivering the project deliverables that are outlined in the project scope statement.

A RACI chart is a useful tool for clarifying roles and responsibilities, but it does not address the specific issue of handing over the project to the business operations team. The project manager needs to develop a transition plan that specifically outlines the steps for handing over the project.

The recruitment process may be a necessary step in setting up a new business function, but it is not a deliverable in the project management sense. The project manager should focus on delivering the project deliverables that are outlined in the project scope statement.

A key stakeholder refuses to sign off on a product because it does not meet the expectations outlined in the project scope. What should the project manager have done to avoid this situation?

1/1

A. Solicited stakeholder feedback throughout the life cycle of the project.

B. Conducted risk assessments based on the stakeholder's expectations.

C. Implemented conflict management techniques during sign-off.

D. Involved the key stakeholder during the testing phase.

Feedback

Solution: A. Solicited stakeholder feedback throughout the life cycle of the project

Managing stakeholder engagement helps to ensure that stakeholders clearly understand the project goals, objectives, benefits, and risks for the project, as well as how their contribution will enhance project success. Listening to their feedback is an important part of this engagement.

Getting sign off on the product is not related to risk assessments.

Implementing conflict management is not necessary during sign-off, managing stakeholder engagement is more appropriate.

Testing is performed by the testers and the key stakeholder is responsible to provide the acceptance and sign off on the product.

A project manager compiling a list of project stakeholders discovers an interested stakeholder with little to no authority. How should they manage this stakeholder?

*

1/1

A. Keep satisfied.

B. Manage closely.

C. Monitor.

D. Keep informed.

Feedback

Solution: D. Keep informed

Managing a stakeholder is the issue here. The correct answer is: "Keep Informed". This stakeholder needs to be kept informed at this stage. As the project progresses the situation changes cannot be predicted.

A stakeholder is an individual, group, or organization that may affect, be affected by, or perceive itself to be affected by a decision, activity, or outcome of a project. Project stakeholders may be internal or external to the project, they may be actively involved, passively involved, or unaware of the project. Project stakeholders may have a positive or negative impact on the project or be positively or negatively impacted by the project

Stakeholder involvement may range from occasional contributions in surveys and focus groups to full project sponsorship that includes the provision of financial, political, or other types of support. The type and level of project involvement can change over the course of the project's life cycle. Therefore, successfully identifying, analyzing, and engaging stakeholders and effectively managing their project expectations and participation throughout the project life cycle is critical to project success"

A new project stakeholder is identified who has interest in, but little authority or influence on, the project. How should the project manager handle this stakeholder?

*

0/1

A.Provide information to the stakeholder as needed.

B. Work closely with the stakeholder to proactively address their concerns.

C. Keep track of the stakeholder and respond to their needs.

D. Include the stakeholder on standard updates and keep them satisfied.

Correct answer

A.Provide information to the stakeholder as needed.

A new project manager joins a project during the delivery of a critical milestone. This project has multiple stakeholders, and each has a different level of interest. The project manager needs to determine how much detail to provide to the stakeholders about the delivery.

Which document should the project manager refer to?

*

1/1

A. Communications management plan

B. Stakeholder register

C. Stakeholder engagement plan

D. Project management plan

Feedback

Solution: C. Stakeholder engagement plan

The stakeholder engagement plan outlines the communication strategy for each stakeholder group. It considers factors like stakeholder interest level, communication preferences, and information needs.

The other answer choices are incorrect. The communications management plan outlines the project's overall communication strategy but might not delve deep into specific stakeholder communication details. The stakeholder register lists stakeholders and their basic information, not communication specifics. The project management plan defines the overall project scope, timeline, and resources, but doesn't necessarily detail stakeholder communication strategies.

During the fourth iteration of an agile project, the customer requests a technical change to the development of the project deliverable.

What should the project manager do in this situation?

*

0/1

A.Update the project scope for this change and inform the sponsor

B.Inform the project team of the request, have them decide how to proceed with development, and have them coordinate the changes with the stakeholders.

C.Work with the stakeholders to decide how best to proceed and communicate the process changes to the project team.

D.Calculate the impact of the customer’s request on the schedule performance index (SPI) and communicate this to the sponsor.

Correct answer

B.Inform the project team of the request, have them decide how to proceed with development, and have them coordinate the changes with the stakeholders.

Feedback

Solution: B. Inform the project team of the request, have them decide how to proceed with development, and have them coordinate the changes with the stakeholders

The best choice is for the project manager to notify the team of the request, and have them proceed with the development.

The other choices involve first approaching the sponsor or stakeholders, which is not correct. The customer requested a technical change, which is within the team's scope to decide how to address. Since this is an agile project, the team will consider the change and develop options, and involve the appropriate stakeholders.

Which of the following combination of approaches should a team lead take to have a highly motivated and high-performing project team? (Choose three)

*

0/1

A. Build strong relationships, Provide context to work and the big picture, Implement customized incentives.

B. Ensure team peer review is done, Emphasize on team performance management, Prioritize individual rewards

C. Emphasize on team dynamics, Plan and deliver regular training on team dynamics, Hold regular team building activities

D. Foster a competitive environment, Prioritize reward for team member excellence, Hold regular team meetings

Correct answer

A. Build strong relationships, Provide context to work and the big picture, Implement customized incentives.

B. Ensure team peer review is done, Emphasize on team performance management, Prioritize individual rewards

C. Emphasize on team dynamics, Plan and deliver regular training on team dynamics, Hold regular team building activities

Feedback

Solution: A, B and C. Build strong relationships, Provide context to work and the big picture, Implement customized incentives, Ensure team peer review is done, Emphasize on team performance management, Prioritize individual rewards and Emphasize on team dynamics, Plan and deliver regular training on team dynamics, Hold regular team building activities

Competitive environments don't help with motivation and high performance for all team members.

A project manager is developing a project charter, but a key stakeholder is failing to provide information about the expected project benefits. Why should the project manager meet with the project sponsor about this issue?

*

1/1

A. The project sponsor is the key person responsible for managing both tacit and explicit project knowledge.

B. The project sponsor is the party who can address internal political and strategic issues that can affect project quality.

C. The project sponsor can request that the change control board (CCB) make a change in the stakeholder community.

D. Disciplinary actions regarding stakeholders are managed by the project sponsor.

Feedback

Solution: B. The project sponsor is the party who can address internal political and strategic issues that can affect project quality

The sponsor is the person who could intervene and facilitate that stakeholder's contribution. The project sponsor may not have disciplinary control over all stakeholders. Removing a key stakeholder may not be in the best interest of the project. The project manager is the one responsible to manage project knowledge and communicate to stakeholders.

A team member is working on a critical task for a project, and approaches the project manager immediately before the start of a project meeting and informs the project manager that the task was not completed on time.

What should the project manager do?

*

1/1

A. Dismiss the team member from the meeting and ask him/her to continue working on the task.

B. Reallocate the task to another team member and emphasize the importance of finishing it on a time.

C. Send an e-mail to the whole team and ask them for support in completing this specific task.

D. During the meeting, review all open tasks with the team and jointly decide on which action to take.

Feedback

Solution: D. During the meeting, review all open tasks with the team and jointly decide on which action to take

The best choice would be to review all open tasks during the meeting and use the team's collective wisdom in assessing options and deciding how to proceed. While the project manager might lead the discussion, the team can come up with more options than the project manager alone.

The other choices are not the best, as they focus on efforts of a single team member or completion of a single task, while excluding other perhaps more creative solutions.

While executing a project that is nearly behind schedule, a project manager must commission a new piece of equipment. Two local parties who will be impacted by this commission ask that the project be stopped immediately because they were not given an opportunity to provide project approval.

How would implementing a stakeholder engagement plan have helped the project manager avoid this situation?

*

1/1

A. By using the conflict management techniques described in the plan, the project manager could have gotten approval from the local parties.

B. Including the local parties in the plan would have ensured their sign-off and approval of the project charter.

C. By understanding the local parties' expectations, the project manager could have used appropriate negotiating techniques to engage them.

D. By identifying the local parties as stakeholders, they would have been included in relevant communications.

Feedback

Solution: D. By identifying the local parties as stakeholders, they would have been included in relevant communications

By identifying the local parties as stakeholders, they would have been included in relevant communications is the correct answer as stakeholder identification should include all parties affected by the project including local, external and internal. The project charter formally authorizes the project,

Conflict management and negotiations are soft skills used after stakeholders are identified

Midway through a project, a project manager learns that the project management planning application is failing to record updates to the project. What should the project manager do in this situation?

*

0/1

A.Task a project team member to manually update the project plan from now on.

B.Inform the project management office (PMO) and have them resolve this issue.

C.Update the project plan to allow the project team to focus on the project deliverables.

D.Record this issue in the issue register and work with the sponsor to implement a new project management application.

Correct answer

C.Update the project plan to allow the project team to focus on the project deliverables.

Feedback

Solution: C. Update the project plan to allow the project team to focus on the project deliverables

The project manager should look at resolving any impediments, such as updating the project plan manually, and protecting the team in needing to be engaged in project deliverables. Assigning a team member to update the project plan will take them away from their other project tasks. Implementing a new project management application is a whole separate project. The project manager may inform the PMO and ask for the issue to be resolved but the main priority is to get the plan updated and keep the project team focused.

An agile team is working on a new product development project. The product owner has requested a new change to accommodate recent technology requirements as a result of changes in the market environment.

Which of the following should the project manager do next?

*

1/1

A. Go ahead and implement the change immediately

B. Log a change request document and set up a change control board

C. Ensure the change request has been added to the product backlog

D. Reject the change as it may cost more money and delay the project

Feedback

Solution: C. Ensure the change request has been added to the product backlog

An agile project will required the product owner or project manager to add the new story or task (change request) to the product backlog so it can be prioritized and then sized without adding the item in to backlog and without prioritization, implementing / rejecting the change request is not possible