## Slide 1
Project: Inventory Management System(IMS)
Lecturer: IRAGENA Aimable
Date: 28/04/2026
Group Members:
    MUTANGANA Joseph 29061
    Musangwa Nshimiye Bennett 29092
    Nshimyumuremyi Elie 26476
    Shema Abdunur 28334
SOFATWRE PROJECT MANAGEMENT

## Slide 2: INTRODUCTION / PROBLEM
Introduction
  The Inventory Management System (IMS) project is planned to fix problems in how businesses manage stock, track products, and keep inventory records.
Problem Statement
  Inventory tracking is done manually
  High risk of errors and delays
  No real-time stock visibility
  Leads to poor decision-making

## Slide 3
Objectives: IMS
  Improve inventory accuracy
  Reduce stock shortages and overstock
  Increase operational efficiency
  Provide real-time reporting
PROJECT OBJECTIVES

## Slide 4
Solution: IMS
  Centralized inventory system
  Real-time stock tracking
  Automated alerts
  Reporting and analytics
PROPOSED SOLUTION

## Slide 5
In Scope
  Inventory management
  User authentication
  Alerts and reports
  Supplier tracking
Out of Scope
  Mobile application
  Enterprise Resources Planning integration
  AI forecasting
PROJECT SCOPE

## Slide 6
Core Features
  User login & authentication
  Add / Edit / Delete items
  Stock tracking
  Low-stock alerts
  Report generation
  User role management
KEY FEATURES (MOSCOW – MUST)

## Slide 7
Project Team
  Project Manager
  Business Analyst
  Lead Developer
  Software Developer
  UI/UX Designer
  QA/Test Engineer
PROJECT TEAM

## Slide 8
WBS: IMS
  Planning
  Requirements
  Design
  Development
  Testing
  Deployment
WORK BREAKDOWN STRUCTURE (WBS)

## Slide 9
PROJECT TIMELINE

## Slide 10
CRITICAL PATH
(15 Weeks)
“All activities are on the critical path, meaning any delay will directly affect the project completion.”

## Slide 11
Negative Risks
  Requirement misunderstanding
  Development delays
  System bugs
  Stakeholder unavailability
Positive Risks
  Availability of good tools.
  Good team collaboration
  Faster development
RISKS

## Slide 12
Expected Results
  Accurate inventory tracking
  Reduced losses
  Faster operations
  Better decision-making
EXPECTED OUTCOMES

## Slide 13
Conclusion
  IMS solves critical inventory problems
  Improves efficiency and accuracy
  Delivered within 3–4 months timeline
CONCLUSION

## Slide 14: END