SOFTWARE PROJECT MANAGEMENT

VERSION 2

Group Members:

- MUTANGANA Joseph 29061

- Musangwa Nshimiye Bennett 29092

- Nshimyumuremyi Elie 26476

- Shema Abdnur 28334

INVENTORY MANAGEMENT SYSTEM (IMS)

Contents

Inventory Management System (IMS)	2

Needs Assessment & Business Case	2

Identifying and Engaging Stakeholders	4

Forming The Team	5

RACI Chart	6

TEAM CHARTER	6

GROUND RULES	8

PROJECT SCOPE MANAGEMENT	8

REQUIREMENTS	8

MoSCoW PRIORITIZATION	10

ACCEPTANCE CRITERIA	10

DELIVERABLES	10

OUT OF SCOPE	11

CONSTRAINTS	11

ASSUMPTIONS	11

# Inventory Management System (IMS)

## Needs Assessment & Business Case

- Introduction / Background: The Inventory Management System (IMS) project is planned to fix problems in how businesses manage stock, track products, and keep inventory records. Many companies still use manual methods or separate systems, which can cause mistakes, delays, and higher costs. IMS will give a single, reliable solution for managing inventory.

- Business Goals

- Make inventory records more accurate

- Reduce stock shortages and extra stock

- Improve work efficiency

- Help make better decisions with up-to-date inventory information

- Current Situation and problem/opportunity statement: Tracking inventory is slow and often has mistakes because records are kept by hand and not updated in real time. This is a chance to create an automated system that saves time, reduces losses, and makes customers happier.

- Critical Assumptions and Constraints

- Users know basic computer skills

- Necessary computers and internet are available

- Management supports the project

Limits: - Small project budget - Fixed timeline (school/academic schedule) - Small development team

- Analysis Options and Recommendation

- Option 1: Keep using manual inventory (cheap but risky)

- Option 2: Buy ready-made software (medium cost, less flexible)

- Option 3: Build a custom IMS (more work, best fit)

Recommendation: Option 3 is recommended because it meets the business needs and can be customized.

- Preliminary Project Requirements

- Manage products and stock

- Record stock coming in and going out

- Send alerts for low stock

- Provide simple reports

- Budget Estimate: The estimated cost covers software development, testing, and launching the system. The cost is moderate, good for a small-to-medium project.

- Timeline Estimate: The project should take about 3–4 months, including analysis, design, development, testing, and launch.

- Possible Risks

- Users may resist changes

- Delays in the schedule

- Requirements might not be clear

- Exhibits

Project Timeline (3–4 Months)

System Over View

## Identifying and Engaging Stakeholders

- Stakeholder Register

| Stakeholder Name | Contact Information | Project Role | Project Requirements | Project Concerns | Influence |
| --- | --- | --- | --- | --- | --- |
| John Mugisha | +900 588 123 456 jmugisha@gmail.com | Project Sponsor | System delivered on time and within budget | Cost overruns, delays | Supportive |
| Alice Uwimana | +901 722 456 7 auwimana@gmail.com | Project Manager | Clear scope, smooth execution | Schedule delays | Supportive |
| Patrick Ndayishimiye | +902 733 987 6 pndayi@gmail.com | Inventory Manager | Accurate stock tracking, expiry alerts | Incorrect stock data | Supportive |
| Jean Claude Habimana | +903 780 654 3 jhabimana@gmail.com | Store Staff | Simple and fast data entry | System too complex | Neutral |
| Beata Mukamana | +904 729 111 2 bmkana@gmail.com | Procurement Officer | Low-stock alerts, reorder reports | Late purchase decisions | Supportive |
| Eric Bizimana | 0783 444 555 ebizi@gmail.com | Finance Officer | Correct inventory valuation reports | Inaccurate costing | Neutral |
| Samuel Karegeya | 5730 999 888 skare@gmail.com | IT Administrator | Secure system, backups | Data loss, system failure | Neutral |
| Dev Team Lead | devteam@ims.com | Development Team | Clear requirements | Changing requirements | Supportive |
| Jean Claude | claudej@ims.com | Senior Manger | Project aligns with company goals | Cost, Risk | Supportive |

- Stakeholder Mapping

|  | High Interest | Low Interest |
| --- | --- | --- |
| High Power | Project Sponsor, Project Manager | Senior Management |
| Low Power | Inventory Manager ,Store Staff , Procurement Officer, Development Team | Finance Officer, ITAdministrator |

# Forming The Team

Team members

| Name | Role |
| --- | --- |
| John Mugisha | Project Sponsor |
| Alice Uwimana | Project Manager |
| Sarah Njeri | Business Analyst |
| David Kimani | Lead Developer |
| Brian | Software Developer |
| Grace | UI Designer |
| Michael | Quality Assurance |

## RACI Chart

| Activity | Project Sponsor | Project Manager | Business Analyst | Lead Dev | Soft Dev | UI | QA |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Develop Project Charter | I | A | C | I | I | I | I |
| Define Project Scope | I | A | R | C | I | I | I |
| Gather Requirements | I | A | R | C | I | I | I |
| Approve Requirements | I | R | C | I | I | I | I |
| System Architecture Design | I | I | C | A | C | I | I |
| UI/UX Design | I | I | C | C | I | A | I |
| System Development | I | I | C | A | R | I | I |
| 8. System Testing |  | I | C | C | I | I | A |
| 9. User Acceptance Testing | I | A | R | I | I | I | C |
| 10. Deployment & Project Closure | I | A | C | C | I | I | C |

R = Responsible      A = Accountable    C = Consult    I = Informed

## TEAM CHARTER

Team Purpose

The purpose of this team is to successfully design, develop, test, and deploy an Inventory Management System (IMS) that improves stock tracking accuracy, reduces shortages and excess inventory, and enhances operational efficiency.

Team Objectives

- Deliver a functional IMS within the approved timeline

- Meet all defined requirements

- Ensure system reliability and usability

- Maintain effective communication among team members

- Deliver quality documentation

Roles and Responsibilities

- Project Manager – Oversees planning, scheduling, risk management, stakeholder communication.

- Business Analyst – Gathers, documents, and validates requirements.

- Lead Developer – Designs system architecture and supervises development.

- Software Developer – Implements system features.

- UI/UX Designer – Designs system interface and user experience.

- QA/Test Engineer – Conducts testing and ensures system quality.

Communication Plan

- Weekly team meeting (every Monday)

- Progress updates via email or WhatsApp group

- Urgent issues communicated immediately

- Formal reports submitted to Project Sponsor bi-weekly

Decision-Making Approach

- Technical decisions → Led by Lead Developer

- Requirement decisions → Led by Business Analyst

- Strategic decisions → Approved by Project Manager

- Major changes → Approved by Project Sponsor

Conflict Resolution

- Issues discussed internally first

- If unresolved → Escalated to Project Manager

- If still unresolved → Sponsor intervention

## GROUND RULES

- All members must attend scheduled meetings.

- Deadlines must be respected.

- Members must communicate blockers within 24 hours.

- Respect all team members’ opinions.

- No task reassignment without PM approval.

- Documentation must be updated regularly.

- All work must follow agreed quality standards.

# PROJECT SCOPE MANAGEMENT

The Inventory Management System (IMS) will include the following features:

- User authentication and role-based access

- Add new inventory items

- Update item quantities

- Delete items

- Automatic low-stock alerts

- Supplier management module

- Purchase order tracking

- Inventory reporting

- Dashboard overview

- Stock history logs

- Export reports (PDF/Excel)

- User management

- Audit trail

- Data backup functionality

## REQUIREMENTS

FR= Functional Requirement NFR= Non-Functional Requirement

BR=Business Requirement TR= Technical Requirement

| Req ID | Requirement Description | Type | Source | Priority | Test Case ID | Status |
| --- | --- | --- | --- | --- | --- | --- |
| FR1 | The system shall allow users to log in securely. | Functional | Project Sponsor | Must | TC01 | Planned |
| FR2 | The system shall allow authorized users to add new inventory items. | Functional | Inventory Manager | Must | TC02 | Planned |
| F R3 | The system shall allow updating item quantities. | Functional | Inventory Manager | Must | TC03 | Planned |
| FR4 | The system shall allow deletion of obsolete items. | Functional | Inventory Manager | Must | TC04 | Planned |
| FR5 | The system shall generate low-stock alerts. | Functional | Inventory Manager | Must | TC05 | Planned |
| FR6 | The system shall generate inventory reports. | Functional | Finance Officer | Must | TC06 | Planned |
| FR7 | The system shall allow supplier registration. | Functional | Procurement Officer | Should | TC07 | Planned |
| FR8 | The system shall record purchase transactions. | Functional | Procurement Officer | Should | TC08 | Planned |
| FR9 | The system shall maintain stock history logs. | Functional | IT Administrator | Should | TC09 | Planned |
| FR10 | The system shall support user role management. | Functional | Project Sponsor | Must | TC10 | Planned |
| FR11 | The system shall allow report export to PDF. | Functional | Finance Officer | Could | TC11 | Planned |
| FR12 | The system shall provide dashboard analytics. | Functional | Project Sponsor | Should | TC12 | Planned |
| NFR1 | The system shall respond within 3 seconds. | Non-Functional | Project Sponsor | Must | TC13 | Planned |
| NFR2 | The system shall be available 95% of operational hours. | Non-Functional | Project Sponsor | Must | TC14 | Planned |
| NFR3 | The system shall ensure data encryption. | Non-Functional | IT Administrator | Must | TC15 | Planned |
| NFR4 | The system shall support up to 50 concurrent users. | Non-Functional | IT Administrator | Should | TC16 | Planned |
| BR1 | The system shall reduce stock shortages by at least 30%. | Business | Project Sponsor | Must | TC17 | Planned |
| BR2 | The system shall improve reporting efficiency. | Business | Finance Officer | Should | TC18 | Planned |
| TR1 | The system shall use a centralized database. | Technical | Lead Developer | Must | TC19 | Planned |
| TR2 | The system shall support automated daily backups. | Technical | IT Administrator | Should | TC20 | Planned |

## MoSCoW PRIORITIZATION

MUST HAVE

Login, Add/Edit/Delete Items, Low-Stock Alerts, Reports, User Roles, Database, Testing

SHOULD HAVE

Dashboard analytics, Supplier management, Export reports

COULD HAVE

Advanced analytics, Multi-branch support

WON’T HAVE (This Release)

Mobile application
AI demand forecasting
Integration with external Enterprise Resource Planning(ERP)

## ACCEPTANCE CRITERIA

- Low-stock alert must trigger when stock reaches predefined threshold.

- Reports must generate within 3 seconds.

- User login must authenticate valid credentials only.

- System must prevent unauthorized access.

## DELIVERABLES

- Approved Project Charter

- RACI Chart

- Team Charter

- Fully functional IMS software

- User Manual

- Test Report

- Deployment Guide

- Final Project Report

## OUT OF SCOPE

- Mobile application development

- Integration with third-party ERP systems

- Multi-language support

- AI-based inventory forecasting

- Cloud hosting infrastructure

## CONSTRAINTS

- Limited project timeline

- Limited academic budget

- Team availability constraints

- Technology access limitations

## ASSUMPTIONS

- Stakeholders will provide timely feedback.

- Required software tools are available.

- Users have basic computer literacy.

- Internet access is stable during development.